* Royal Electrical finished floculator install this week. I will reach out to Filter Tech and schedule startup ASAP.
* I issued P.O. to Royal for decanter programing upgrade. Ken is in Chicago and they will come in a couple weeks when he gets back to do the work.
* Glenn and Jeremy have hauled off several loads of debris from Baker Creek water plant site in the past few weeks.
* Ron Jameson said he would muck out the 1.4 million gallon pond at the Baker Creek site this winter when it is frozen. We will need to pump out remaining water this fall prior to him coming.
* JKL hit the service line for Yellow Pine. Glenn and I helped them get water to all cabins and was finished yesterday around 2:30. Lee Evans asked for a bill from the District and plans to get reimbursed from Blanca Telephone Company.
* JKL is finished boring thru Cuchara. They will bore 1280 feet from Community Rd. North and then from Community South to Ponderosa. They have one more bore under Hwy. 12 at the resort entrance.
* Allen from JKL will send me drawings of where they have installed fiber in our district. Allen will also send plans for the resort area and Spanish Peaks.
* We did get a few more meters in and will continue as time allows.
* Shaylee, Kristan, Tim, and Glenn have really stepped up with all the things going on this past week.
* As you know Todd has resigned and his last day is the 19th. Tim has said he will do his best to fill in at the wastewater plant. Tim and I will get signed up to test in wastewater. Tim will try for his ”C” and I will take the “B” exam.
* I have an operator ready to sign for the DMR if Todd decides not to do that for us. For now Todd has agreed to help with it.
* We will run an add for operator/field worker on the 18th and the 25th with it closing on the 26th at 4 PM. If any applications come in before 26th will interview in advance to speed up the process.
*